	Highways England / Principal Designer Working Group / Meeting No.17 / Thursday, 9th July 9.30 am – 12.30 pm / (Teams Call)
	Agenda
	Attendees / Name Initials Position Organisation / Richard Wilson (Chair) RW H&S Director (Major Projects) Highways England / Ian Scott IS NIP Health & Safety Lead Highways England / Doug Potter (Secretary) DP Principal Designer Manager Arcadis / Mark Lamport ML Technical Director / Principal Designer Manager Arcadis / Pav Singh PSi Associate. Technical Director / Principal Designer Manager Arcadis / Katie Harman KH YNE Safety Lead Highways England / Tim Bowes TB Principal Designer Manager Atkins / Amy Williams AW HE SES Data Link Highways England / Paul Brown PB Technical Manager WSP Group / Nicola Knowles NK Principal Designer Manager Arcadis / Andrew Finch AF Director of Operations Jacobs / Roger Swainston RS PD / CDM Advisor Jacobs / Malcolm Shaw MS Principal Designer Manager Arup / Chris Gee CG Head of Utility Diversions Highways England / Tim Goddard TG Principal Designer Manager Arcadis / Toria Thomas TT Principal Designer Arup / Mark Bridges MB H&S Hub Lead Galliford Try / Dave Owen (Part) DO Regional Director Galliford Try / Sulagna Ghosh SG Ass. H&S Rep Leeds WSP Group / Abbey Featherstone AF Technical Lead Connect+ / Jim Tod JT TW Director Tony Gee / Robert Butcher RB Technical Director CDM Jacobs / Owaiz Khan OK Technical Manager MGF / Tom Bolton TB Principal Designer Manager Amey / Nick Boyle NB Technical Manager Balfour Beatty / Elizabeth Bennett EB Director Safety in Design / Samuel Hogan SH Principal Engineering Manager Balfour Beatty / Jon Horrill JH Principal Designer / H & S WSP Group / Ian Joynes IJ Principal Designer Jacobs / David Owens DO Data Manager Costain / Thomas Merry TM H&S Lead Highways England / John Migoski JM Technical Manager Network Rail / Tony Lewis TL Principal Designer Manager YNE Costain / Suryakant Patel SP Principal Designer Manager Costain / Ali Chaudhary AC Principal Designer Galliford Try / Apologies: / Dave Avery DA H&S Manager Arcadis / Paul Boddy PB Director Interserve / Clare Brown CB H&S Advisor Bam Nuttall / Katie Swanick KS Contracts Manager Motts / Aimee Blay AB Design Manager Galliford Try / Clare Brown CB Safety Lead Link Connex (Bam Nuttall) / Tim Bowes TB Principal Designer Manager Atkins / Ed French EF Principal Designer Manager Arcadis / Robert Legg RL Highways Safety Coordinator Motts / Simon Wilkinson SWi Technical Director AECOM / Paul Claydon PC H&S Manager WSP Group / Phil Samms PS Engineering Manager (Area 3) Kier / Jim Gallagher JG Principal Structures Advisor Highways England / Mike Boyland MB Project Manager Highways England / Dave Olorenshaw DO Area Manager Keir / Jerry Cutter JC Lowe Thames Crossing COWI / Jon Webster JW H&S Lead Kier / Kevin Morgan KM PD / CDM Advisor Jacobs / Martin Partington MP Principal Engineering Manager Jacobs / Mark Riordan MoR Principal Engineering Manager Amey / Sean Connon SC Principal Designer Manager Costain / Nina Warminger NW H&S Manager SWAD Highways England / Paul Wilkins PW Associate Technical Director (Structures) Arcadis / Dave Townsend DT H&S Team Standards Highways England
1.0	(9.30 – 9.45) Welcome and Safety / Wellbeing Moment (Richard Wilson)
2.0	(9.45 – 10.15) New MP CDM Delivery Processes (Ian Scott) / Launch update / Ian Scott – New CDM Processes and Procedures now passed to Gincon to annotate documents which have been through 2nd internal review with date of issue expected for mid-September. / Key actions / changes / TG noted concern with regard SMP schemes going forward already using the revised format of the H&S File. The schemes are concerned that this hasn’t been formally adopted. Tom Merry noted if the contracts require IAN105 compliance that the format isn’t currently fixed. TG to contact TM to discuss off- line. / Tim Bowes noted that the A14 are using the revised format, IS to arrange meeting to conclude H & S File format. IS noted H & S File detailed to be set out in the replacement for IAN105, this is imminent, and the revised H&S File format will be released in September with the new CDM Procedures. / PS raised a concern over the availability of Asbestos data and the general provision of asset information. RW noted this information was due to be coordinated by Amy Williamson in relation to archiving and the managing of information in the future by SES and AMG. / PS asked if the HE requirements are to be captured within the contract documentation, for example the IAN105 requirements. Noted by IS this should be the case. / Update/withdrawal of IAN 105 - (Dave Townsend) / 5. DT sent his apologies. He had indicated that the update of IAN 105 had been / delayed, pending issue of the new CDM Standards. DT is currently arranging / a working group to review and develop the update. Following this IAN 105 will / be withdrawn.	IS / TG/TM / IS / AW / DT
3.0	(10.15 – 10.45) SCSLG – H&S Hub Interface – (Mark Bridges/Andrew Finch) / (Presentation attached) / Update given by Mark Bridges - MB noted that it is HE’s wish for Common Intent and RtB documentation to be owned and managed by the industry. RtB purpose remains to giving best practice advice on how to comply with the Common Intent documents. / RtB document template has been revised and now follow a similar format to the Common Intent document. / The background to the RtB document is to follow the Principle of Prevention requirements as set out in HSE guidance. / MB noted that the Safety Hub are continuing to update the Safety Hub web site with outputs from the various working group / subject matter including the Common Intent and RtB documentation can be found on the site. / A number of Task & Finish groups have been set up within the Safety Hub – MB was keen to combine the actives of the Safety Hub with PDWG. / Following groups are currently active: - / Service Avoidance - Common Intent complete and available on the Hub Webpage, RtB 9 is currently being updated. LB will present on this later. ML is PDWG point of contact. / IPV & Incursions - Common Intent document issued. One of three new RtB's to be developed with these likely around the end of the year. MB noted that there seems to be a current issue with Incursions across HE projects. PDWG point of contact required – suggest Dave Avery. / Accident Investigations - Common Intent out for comment at present. MB to arrange through DP/TG for PDWG to review and add comment. Wish by the Hub to include designers in accident investigations. PDWG point of contact is TG. / Lost Loads - Common Intent document out for comment. There is an active working group which has been utilised for the production of the Common Intent document. Request for PDWG member to be added to this working group. / Safe Use of Plant - Request for member of PDWG member to join the working group. Project scope around 6 key areas. / Design / Planning / Innovation, research and development / Standardised best practise / Supervision / Human Factors / Common Intent proposed around September. / f. Mental Health - Request for member from PDWG joining the working / group. / g. HE Passport - Review completed and aim of the passport scheme / clarified. Paper presented to HE ESC in Jan 2020 where it was agreed / that the scheme will be extended for a further 4 years. Project / implementation plan being developed. PB asked what the requirements / where for design community. It was proposed that designers visiting a / major projects site more than once in a year should join the passport / scheme. PB asked that this be confirmed. RW to confirm and feedback. / PDWG point of contact is Dave Avery. / Safe by Design T&F Group - Andrew Finch / Common Intent document issued and awaiting final singe off. AF noted that the vehicle for publication of this document will be via the Safer Highways Group. Follow agreement / issue of the Common Intent, RtB 26 will be reviewed and updated accordingly. / AF flagged a number of key design areas to be improved: / The importance of the use of virtual construction rehearsals within the design development process to understand construction sequencing / buildability. / The provision and requirement to gather asset information within schemes, should be included within scope and if possible given sufficient budget to establish asset condition / maintenance requirements. / Amy Williamson discussed a fit for the future initiative, this included a review of asset management (Managed by Leila ###). Pre-Construction information could be added into this review also. RW, AW and Leila to review on behalf of HE. / Leila to be invited to present at next PDWG. / Outstanding Actions / Final sign off would be by main SSLG chair group; / AF due to write a comms piece to accompany issue; / Safer Highways site - chosen vehicle for publishing but also to be included in the Hub and SSLG pages; / Common intent documents based around core principles that we want the supply chain to embrace; / In summary the key principles for Safe by Design outputs are: / Setting correct tone, expect design teams to live and breathe the SbD ethos and be at the front of the mind in design teams. Needs to filter throughout the supply chain in order for wider application; / Embracing digital - highways safety site for sharing best practice and keen for further engagement from O&M supply chain and contractors. Difficult for designers to reflect on issues that are unknow, a feedback loop is required from O&M into design; / Common Data Environment - PAS1192/6 designers set the tone for this, recognition of attributes required - whole of life in a live model; / Design for manufacturing for offsite manufacture and standardising of products - partly for H&S but also more certainty on programme - leading to improved safety and efficiency on site; and / Virtual rehearsal for construction sequencing to identify clashes and issues beforehand. / Questions - / PS - Have we spoken to the Client about how they will absorb the models and use them in the maintenance and operation phase? Will they be kept up to date to inform future the Health and Safety File? / NK - need to be aware of requirement for validation at handover of models in the future when receiving as HSF as PCI for future projects.	ML / DA / MB/TG / All / All / All / RW/ / DA / RW/ / AW/ / Leila / DP / AF
4.0	(10.45 – 11.00) Break
5.0	(11.00 – 11.30) Eliminating Risk from the Outset T&F Group - Toria Thomas (Arup) (Memo attached) / Recommendations / A copy of the final report was provided with the meeting invitation / TT explained that the eliminating risk from the outset scope was based on Home Safe and Well alignment – the key was to eliminate hazards as far back in the decision-making process as possible / Prevent identifiable risk throughout the design process Stage 0 - 7 - swiss cheese model was a good analogy / Standards &Specs / One of the first places to look for risks and mitigate them / How different specs and standards interface with each other may introduce risk. / Affecting road workers / Stage 0 and Stage 1 – do we know what the maintenance requirements will be? / Are we reviewing lessons learned to mitigate future issues; / How will the design proposals be maintained; / To remember it is also roadworker health not just safety; / Understanding what activities are required for maintenance and how they are provided for in the design. / Working space / What construction activities will be required and what space will be required; / Plant people segregation; / We suggested a preliminary whole of life health and safety assessment at the start of a project. / Design Phase Plan / Develop a template; / Produced by Client at Stage 0 and lives with project throughout PCF stages. / Buildability / CDM duty holders appointed and defined from outset of the project; / High level PCI available from asset database; / Early Appraisal Assessment Tool (EAST) to include buildability; / Early design workshops with O&M teams; / Client brief at Stage 0 to include H&S management procedures; / Stage 1 to include PCF products such as - Safety Plan, PCI, Client Brief, Design RR, etc to form part of the tender pack! / PCI to continue to be developed from Stage 2 to 6. / Common language and LEAN are areas for future work. / Memo submitted to Mike Wilson for comment. Mike Boyland to provide feedback.	MB
6.0	(11.30 - 12.10) Improving Stats Management – (Chris Gee - HE / Mark Lamport (Arcadis) / Current Strategy / CE had joined HE 8 months ago - in the new role of Head of Utility Diversions. / CE set out his activities so far / To engage with the National Utilities; / Review the Utilities Operating model; and / The Challenges and Opportunities that he had identified / CE felt the key objective was to make SU's feel like partners - to encourage collaborative working / RTB Service Avoidance - update of document / RTB9 - LB requests feedback on document sent out within meeting invitation by end of July. Common intent doc is the overarching doc. This RTB sits underneath the Utilities Common Intent. LB felt it now provided more guidance and had greater focus on design elements, including greater detail around the design process, provision of drawings and designing for maintenance etc. / RS - hitting or damaging uncharted services - this is almost a certainty on many sites and RS felt the documentation didn’t currently cover this issue.	All / LB
7.0	(12.10 – 12.30) PDWG Task and Finish Group Feedback / Accident Investigation – Root Cause – Robert Butcher (Jacobs) / RB said it was often challenging to think of things that can be done differently - but at the very least, just being aware of the issues was important, so that designs can be developed sympathetically to the likely future problems. / Jacobs have developed a spreadsheet to analyse and capture trends associated with the Safety Alerts issued across the sector – the spreadsheet keeps a track on the dates SA received and sent etc. It is categorised to provide a picture of causation - which can admittedly be subjective, due to the limited detail and it is quite common that some of the SA are potentially rooted across multiple categories. / RB felt the Safety Hub website could be used more widely to provide follow-up information – particularly the results of root cause analysis and investigations? / Root cause – RB felt increasingly night-time maintenance working was the norm. Was this appropriate given all that is known about working anti- social hours? This was almost expected when whole of life issues were considered during design development and no further thought given to it – is this the right approach - is this something to follow up on? / TWf - Constructability– Jim Tod (TWf - Tony Gee) / JT provided an update on the Twf Constructability Working Group - Comments on the draft document received from about 12 people and being reviewed and incorporating. The intention is to issue the report in the next few months. Following this he will review how the initiative will be taken forward. / RTB 26 Development T&F Group – Tom Merry/Paul Brown (WSP) / PDWG T&F Group on hold. / TM explained that the Rtb26 update was being led by Terry Meadows on behalf of the H&S Hub. No progress had been made currently but he expected progress to be made over the coming months. PB is the PDWG point of contact. Potential invite TM to next meeting to discuss progress	RW / All / JT / TM/DP
8.0	(12.25 – 12.40) AOB – Issues raised and captured on the comments board are attached
9.0	Next Meeting – 17th Sept 2020 – Venue – Virtual meeting via Teams