2019_05_16 - Principal Designer Working Group Meeting 12
16 May 2019
09:57
Meeting Date: 16/05/2019 10:00
Location: WSP Offices, Meeting Room Hansom, The Mailbox, 100 Wharfside Street, Birmingham, B1 1RT
Link to Outlook Item: click here
Invitation Message
Content
<<190516 Agenda PDWG - Meeting No 12 - Rev A.doc>>	Added by Potter, Doug / Attachment from Outlook

Participants
# Attendees Signature List
Attendees Signature sign in sheet

# Actions

To Do
 AF - Safety Shares - welcomes any examples that we can use to knowledge share.  1 pagers with pictures are best.  send to: andrew.finch@jacobs.com
 DO - would urge design organisations to go through CAT and Genny training (not very long but well worth it)as it shows what it can detect but also more importantly what it CAN NOT!
 Feeder Pillar example - Needs to be shared as a safety alert so designers can review and challenge their own designs. PB/RW to disseminate.
 Ian to send out some IAN 105 documents next week for early consultation.
 Needs people to set up a working group.  Please let us know if you would like to be interested.  Action on all to nominate themselves if this is a topic of interest.  Email Pav.singh@arcadis.com to register interest.
 NK - HES Dashboard facility is possible for reporting on the database data and what has changed etc within a timeframe and sort by discipline - NK to share this when more info is available from the GIS/BIM conversion of HES on HS2. NK to liaise with Jonathon Marshall at Arcadis to seek more info on this.
 NK - Safety Shares - PowerApps solution could solve this - NK to look into this.
 Passport steering group - Angelica Rice (HE) heading up the working group for Passport scheme.  Any feedback or questions to be directed to Angelica. Angelica.Rice@highwaysengland.co.uk
 PDWG members to sign up to topic areas for the action plan. Need to be in place by 20th October (next PDWG mtg)
 Please review the CIRIA guide for Management of Safety Critical Fixings -
Management of safety critical fixings - CIRIA guidance  - new and needs sharing with designers.  file:///C:/Users/nka78204/AppData/Local/Microsoft/Windows/INetCache/IE/Q0D2YFES/Management%20of%20safety-critical%20fixings%20C778.pdf
<<Management of safety-critical fixings C778.pdf>>
 PS request that contractor organisations take part in TWF to input into the 'how we improve design for buildability' focus.
 PS to set up safe by Design action plan.
 RTB26 - WLH&S - Ongoing - DT needs chasing again by PB.
 RW - Safety alerts to include follow up with HE Feedback
 RW - would like a task group to come together for LEAN and BIM to follow on from the work already started by Pav Singh
 RW would like a 'risk management task group' to be set up to improve on risk management
 SS - to check notification of alerts when assets are found and how they alert managers.
 SS to confirm where the cloud storage is based for Leica scanner?

# Executive Summary of Notes
- Slides and the notes will be saved to the Highways Safety Hub website http://www.highwayssafetyhub.com/principal-designers-working-group.html
- Slides and the notes will be uploaded to the CDM Principal Designer Network https://www.yammer.com/cdmprincipaldesignernetwork/#/groups/suggested
Welcome & Safety Moment - main highlight - Management of safety critical fixings - CIRIA guidance - new
Ian Scott NIP H&S lead
  1. IAN 105 - Ian to send out some IAN 105 documents next week
  1. Home safe and well - not available to publish slides yet, expectation that supply chain will move to 45001 by 2025.Link to main notes
  1. Mental Health Awareness week
Leica – Statutory Undertakers Survey Systems - Steve Scales
  1. Big Cost savings realised on an Area 10 scheme when using the Leica equipment for scanning for buried services - Link to main notes
  1. Leica DD utility Locators - new equipment - best in class detection equipment depth  - DD220 detection up to 7m, DD230 SMART detection up to 10m.
  1. Has limitations but less than existing scanning device equipment currently available.
Break
Whole Life Design Safety Task Group
  1. The whole of life safety task group shared some quick win examples of design related safety shares.
  1. AF welcomes any new ideas to be sent to the task group.  Possible PowerApps solution for collating these.
Feedback from H&S HUB and H&S Groups
  1. H&S HUB - Tim Goddard/Paul Brown
    1. Recent safety alerts need HE feedback appended to them
    1. RW - roller incidents - 4 have overturned recently
    1. Passport steering group - Angelica Rice (HE) heading up
  1. BIMSafe - Presented by Ali Dootson
    1. Complies with PAS1192-6 - a way of communicating residual risks to people who need it using QR codes on drawings or equipment.
    1. Online Brochure
    1. How does it work?
Lunch.
Afternoon Workshop PDWG Deliverables
  1. Risk Management – Update Pav Singh
    1. Topic task groups need to be set up to further explore the topics of risk management
    1. Volunteers for sub groups required
  1. BIM/GIS and Risk Vision
    1. TT demonstrated the GIS/BIM and HES integration on the A30 project.
AOB
  1. Paul Boddy as a new member to the PDWG, requested background info for the PDWG group.  Links provided
Next Meeting - 25th July 2019 @ Jacobs Offices, 2 Colmore Square, Queensway, Birmingham, B4 6BN

# Main Notes
	Highways England / Principal Designer Working Group (PDWG) / Meeting No.12 / Thursday, 16th May 10.00 am – 3.00 pm / WSP Offices, Meeting Room Hansom, The Mailbox, 100 Wharfside Street, / Birmingham, B1 1RT
	Notes
1.0	(10.00 – 10.15) Welcome and Safety Moment / Safety moments to be uploaded to http://www.highwayssafetyhub.com/principal-designers-working-group.html / RW - Safety and health starts at the top / RW - Hub is a very important forum and delivers value / RW - Programme director for NIP fully supports the PDWG / RW - the measurement of our good work is what changes we make in the industry. / RW - we need to be looking at engineering design solutions to improve safety and health in our projects / PS - Forums may need funding from HE directly and some may still be possible to fund via the supply chain, some need to be funded via joint collaboration. / RW - Review of what we expected to achieve last year and status of actions for 2019 - spreadsheet with owners and actions and target dates. / IAN 105 update - to follow later / RTB26 - WLH&S - Ongoing - DT needs chasing again by PB. / PCF - Lead by PB - / IAN 63 / DMRB Update / TW's - Interface between PDWG and TWF (Temporary Works Forum) and trying to integrate the TWF info onto our PDWG page. Not many main contractors involved in the TWF - needs to increase - especially as we move more towards D&B style contracts. / PS request that contractor organisations take part in TWF to input into the 'how we improve design for buildability' focus. / LB highlighted the interface between PD and PC wrt TW's / PS - Common process needed to apply to all projects and this can be facilitated by a standardise website for repository of useful tools and info. This also needs an Ops link for design for maintenance. / Maximising BIM / Risk Management / HE CDM Audit process - the DSAT (Design Safety Assurance Tours) - happening on projects / Approved Contractor feedback - especially via the WLDFSG / Safety Moment - / Pile connection detail / Wrong bolts had been used to secure the pile connection / Lifting connections / Failure of 2/4 fixings failed upon lifting. On lowering the other 2 fixings failed too. / Please review the CIRIA guide for Management of Safety Critical Fixings - / Management of safety critical fixings - CIRIA guidance - new and needs sharing with designers. file:///C:/Users/nka78204/AppData/Local/Microsoft/Windows/INetCache/IE/Q0D2YFES/Management%20of%20safety-critical%20fixings%20C778.pdf / <<Management of safety-critical fixings C778.pdf>> / PCC slab wall - failure of lifting eye / PS - Mental Health Awareness week this week. PD responsibility to identify time and resource issues. The changes on projects and time pressures can cause incidents and the root cause of the incident doesn't always relate back to the pressures on a job.
2.0	(10.15 – 11.05) Highways England Process Improvement /IAN 105: / Ian Scott – NIP H&S Lead - Highways England / Slides will be uploaded to http://www.highwayssafetyhub.com/principal-designers-working-group.html / Ian has been in post since October 2018. Following Ettienne's departure from HE. The work carried out by Ettienne was good but needed to be expanded to fit the hole business which is what Ian has been doing in the meantime. / Aim - develop a model , standard and associated procedures for application of CDM 2015 on our HE MP's / Currently 75No. H&S standards. Not including RA standards. / HE hoping that the IAN 105 will be ready for use by the end of the summer 2019. / Lifecycle Approach - Asset Health and Safety Management Lifecycle / Alignment with PCF matrix to some extent. / Ian would like feedback from the PDWG to help improve this and welcomes comments. / The document will contain reference links to regulations and other documents and is a total of 3 pages. / Training matrix for team throughout the life cycle determined to ensure the correct people and SKATE is allocated to the scheme. / Phase 1 by end of May 2019 - creating all the documentation and allow draft docs to be consulted on. / From June 2019 - groups will be assembled to help create feedback for the documents. / From July/Aug 2019 - IT design team will be involved to create an interactive H&S management system for the HE which will be accessible by the supply chain. This is an IT challenge but will be bottomed out. / Ian to send out some IAN 105 documents next week for early consultation. / IAN 105 - Implementation Question and Answer Session / DO - Operations focus - will the H&S management system be scale-able? Will the templates be appropriate for MP's as well as asset renewal schemes carried out by the ASC? / IS - The documentation will include words like Must, shall, will, as well as must, should, could to allow flexibility for smaller schemes. / AF - BIM Model and incorporation of HSF in the future - capability of HE systems currently create barriers to a fully integrated handover of data. / DP - what is the project expectation for application of the new H&S management system when it is ready? RW - there will be a 'poetic licence' afforded to projects that are midway through their projects when it launches. / NK - Challenge now and in the future as ADMM versions continue to update every 6 months. How will projects keep up with the changes to the version of ADMM and should we always be creating handover to the latest versions? Can the ASC area teams receive the later versions? Communication needed to determine what version they are set up to receive. This also creates time, cost and resource issues if accommodating change to ADMM version throughout the contract as the data requirements for asset tagging generally increases with each update. / PS - Co-ordination of PCI - Client duty to provide PCI - inadequate PCI info from existing databases - DP - PCIP (Pre-constriction Information Plan) may address responsibilities. / Home, Safe and Well Launch / Slides not currently released by HE. / 2025 Target for reducing the number killed or seriously injured. / Focus areas - several / RW - Expectation from HE that all supply chain will have moved to 45001 / RS - Suicide prevention - what is the HE intention for suicide prevention as part of MP? RW - there have been an increase in males committing suicide and studies are taking place on suicide prevention to eliminate or reduce the risk within our designs. RW to disseminate the research and papers available for this to the PDWG. RB thinks it is covered in BD 29/17. / https://www.gov.uk/government/publications/suicide-prevention-strategy / Improved capture of Safety Alert Root Cause Invest. / RW - We need to get to the bottom of root causes of incidents so we can prevent them happening again. / RB - Each organisation can examine and review the Safety Alerts.
3.0	(11.05- 11.45) Leica – Statutory Undertakers Survey Systems / Slides will be uploaded to http://www.highwayssafetyhub.com/principal-designers-working-group.html / Steve Scales – Leica Geosystems – Utilities Sales Manager / Leica DD utility Locators - new equipment - best in class detection equipment depth - DD220 detection up to 7m, DD230 SMART detection up to 10m. / Automatic controls - replaces manual sensitivity which reduces risk of missing something if sensitivity manually turned down. / Cant detect plastic pipes. / Passive and active modes - Power mode, radio mode and auto mode. Simplifies decision making process for user. / Clear visual instrument display which is better in noisy construction environments. / DO - would urge design organisations to go through CAT and Genny training (not very long but well worth it)as it shows what it can detect but also more importantly what it CAN NOT! / Onboard training videos / Good to go health check - self test on the equipment. Stores data to equipment memory. A fail reading will lock down the equipment so it cannot be used in error. / Sustainability - rechargeable batteries used and creates a cost saving throughout a 3 year period. / Leica DA signal transmitters - submersible too. / The data capture from these machines provides audit trail on when and how it has been used. / On a recent Area 10 scheme they realised a saving of £750K from a £20k investment in this kit. Realised by avoidance of cables and time and cost associated compared to similar schemes. / DX shield workflow - connects machine to phone for download of data. This helps keep PTD data live. / 3 levels of software available - standard, pro, expert - varies between data storage period. / Supervisor of the locators can track several locators and will be tracked by the user of the locator rather than the locator serial number - which embeds ownership of data. / PS - can existing assets be fed into the locator to help avoidance of new assets freshly laid on the scheme. / Digital spray mark function for identifying assets that were unknown - to upload back into drawings/model / PB - the upload from the locator to operator mobile phone and the cloud is automatic and allows manager to review area covered. / GPS recording every second / SS - to check notification of alerts when assets are found and how they alert managers. / NK - Where is the cloud storage based? Heathrow project had a security issue where cloud storage for a some scanning equipment was in America which had potential security implications for the project. / SS to confirm where the cloud storage is based for Leica scanner? / Leica DX Mapping Manager - bringing technology from handheld locators to the equipment fitted to excavators. / StreamC unit can be pushed or STREAM EM towed in one direction - great collecting a lot of data quickly can run at a speed of 15mph - so no good for live lanes but fine in lane closures. This would create much better PCI however would need to be planned into the programme at the start of TM going out. The StreamC could be attached to the grass cutting activities already being done by maintenance communities across the network. / Utility training course available from Leica. / Utility week live at NEC 21-22nd May 2019.
4.0	(11.45 – 12.00) Break
5.0	(12.00 – 12.30) Whole Life Design Safety Task Group / Slides will be uploaded to http://www.highwayssafetyhub.com/principal-designers-working-group.html / Tim Goddard (Arcadis) / Andrew Finch (Jacobs) / Overview - aim is to provide a practical example of a topic / Task and Finish / High impact quick ins / Concentrate on operations, maintenance and dismantling / Capture lessons learned from asset management teams and contractors / Further work required on root cause analysis / Identify the most effective method of knowledge sharing / O&M Safety share - passive safety of standard steel posts / Safety tour picked up that the posts were too big in diameter for the pacing prescribed in the design. / Signs should be behind barriers to help protect installation workers when retrofitting signs. / Signage clutter can distract the driver and add to confusion as well as the maintenance of the signs becoming a problem for access. / Tunnel lighting - maintenance issue when bulbs need replacing - what are the implications to the ASC as well as for the travelling public when maintenance is required? Needs to be considered during design! / Traffic Officer Service - Maintenance and Operations / presented by Martin Partington - slow growing grass spec for embankments - long grass hides obstructions - grass cutting only carried out in visibility splay plus 2-3m so it still retains environmental habitat. / Hardstanding around signs and posts for example reduces the need for strimming and speeds up the process. / RTB 26 update (Paul Brown) / PCI issue - Presented by PB / Key point - ensure GI undertaken during preliminary design stage to inform design and reduce risk at later stages of the project. / Off Network Access Considerations - presented by PB / Steps only installed part of the way down to the verge assets. No hardstanding provided and no obvious walkway for safe access. / Feeder Pillar example - presented by PB / No handrail protection on steps for access. / Designers may not have visualised the environment and the hazards. / 3D BIM models will help this. / Also more site exposure for designers. / Offsite access routes need to be maintained - safe access egress duty of employer! / Feeder Pillar example - Needs to be shared as a safety alert so designers can review and challenge their own designs. PB/RW to disseminate. / Series 700 Pavement - tar content in existing pavements / Carcinogenic material / Survey should be done as early as possible in the design stage. / Processes can be adopted that minimise exposure - cold milling and in layers. This also has cost benefit as not all material to be disposed of needs to be treated as contaminated. / Series 1200 Traffic Signing Issues - / coring through traffic loops / Ensure traffic loops are communicated in PCI / Avoidance of loops and any other buried infrastructure saves time and money by not having to set out TM again and also reduces exposure to the network. / Sign posts being too long for batter of slope / Ensure designer measures slope of embankment accurately to avoid overly long posts. / AF - Safety Shares - welcomes any examples that we can use to knowledge share. 1 pagers with pictures are best. send to: andrew.finch@jacobs.com / NK - Safety Shares - PowerApps solution could solve this - NK to look into this. / Design Change Process (Tim Goddard) Slides will be uploaded to http://www.highwayssafetyhub.com/principal-designers-working-group.html / Design Procedural Change flow Chart / Possible Designer Mitigation items / Possible Principal Designer Mitigation items / Way forward / Modular Construction - PD safety alert / MS4 design safety alert - gap in between man access gantry and MS4.
6.0	(12.30 – 12.45) Feedback from H&S HUB and H&S Groups / H&S HUB - Tim Goddard/Paul Brown / Slides will be uploaded to http://www.highwayssafetyhub.com/principal-designers-working-group.html / RW - roller incidents - 4 have overturned recently / RW - challenging the industry to see if these mini rollers are the best type of kit to use? / RW - Safety alerts to include follow up with HE Feedback / Temp. CCTV - lots of cables getting cut - consideration of wireless usage for communications. / Carnell safety cameras - trialled on A14 - speeds approx. 10-12% above the speed limit - some sent to police for prosecution. Consideration of a speed camera van to impose a 'visual presence'. / Police collaboration required in order to successfully prosecute. / Passport steering group - Angelica Rice (HE) heading up the working group for Passport scheme. Any feedback or questions to be directed to Angelica. Angelica.Rice@highwaysengland.co.uk / H&S Groups – RIP/NIP/CIP/SMP- Feedback / BIMSafe - Presented by Ali Dootson / Complies with PAS1192-6 / PAS 1192-6 states that risk management has been haphazard in the past and variable across the industries. / PAS1192-6 Specifies how to use H&S information in order to: / How does it work? / QR reader to append to assets to bring up the Asset Data which will contain the H&S information required. / Message from Ali following the meeting: / Thank you for your attention with the BIMSafe presentation, I hope you enjoyed it, despite having to rush through. If you would like to follow up, please feel free to call Ali Dootson on 07824 364958 or schedule a demonstration at your convenience by choosing a slot on our On line booking system to book a date and time to suit yourself. / If you click the On line brochure you can take a look at the features and benefits of BIMsafe. / If you click on How does it work it will show you how the system works. / Kind Regards / Ali Dootson
	Lunch
7.0	(13.15 – 14.30) Afternoon Workshop PDWG Deliverables in 2019 / Risk Management – Update Pav Singh / • Lean feedback – Library of common language – Pav Singh -Slides will be uploaded to http://www.highwayssafetyhub.com/principal-designers-working-group.html / Supporting CIRIA for learning on projects to help change design for better health and safety in the future. / Themes and Topics need volunteers for owning, managing and contributing to the site. / Templates needed in order to make it easy for inputters and authors of the information. / NK - this can be solved by PowerApps but we need to gain expertise in setting this up. / Design Risk Management - Issues / RW would like a 'risk management task group' to be set up to improve on risk management / RW - would like a task group to come together for LEAN and BIM to follow on from the work already started by Pav Singh / PS to set up safe by Design action plan. / PDWG members to sign up to topic areas for the action plan. Need to be in place by 20th October (next PDWG mtg) / Working groups for topics to be set up including / Needs people to set up a working group. Please let us know if you would like to be interested. Action on all to nominate themselves if this is a topic of interest. Email Pav.singh@arcadis.com to register interest. / PS requests people to register interest in topic working groups: / TWorks - Paul Boddy is interested in this topic and will work with the other people available to work on TW's. Action Plan to be issued by PS so the PDWG can assign themselves to the topics. / Simon Wilkinson – interested in Design Risk management / Liz Bennet – Health in Design / Jim Todd – Temporary Works and Design coordination / Howell, Wayne and Paul Boddy (Interserve) Temporary Works and Design coordination / martin.partington@aone.uk.com – Upload of design lessons learnt into H&S Hub – asked for format and may also do meta data / Dave Avery is a key contact to the H&S Hub supporting the webpage / NK - training of designers is paramount because no matter how smart the 'process' gets to capture and manage and display hazard identification and residual risk, the quality of the information in the designer mitigation column needs to improve! / BIM/GIS and Risk Vision / – A66 - Doug Potter / - A30 Chiverton to Carland Cross - Toria Thomas / GIS use for H&S / RR can be accessed in database format in GIS. / Database can be searched by categories and discipline and risk rating. / Easier to review hazards as PD / Web viewer is the front end and all the data is inputted via GIS software and various layers. Web viewer removes the need for GIS training and licence issues and allows lots of people to view the data and work on it simultaneously. / DO - will the database and model be transferred at handover and will it be possible to update? Yes it is the aim to handover the GIS database. Data requirements to be identified in the BEP. / PS - if another discipline changes a RR or moves the hazard triangle, the process of reviewing the impact on other disciplines still needs to be defined and reviewed. / NK - HES Dashboard facility is possible for reporting on the database data and what has changed etc within a timeframe and sort by discipline - NK to share this when more info is available from the GIS/BIM conversion of HES on HS2. NK to liaise with Jonathon Marshall at Arcadis to seek more info on this. / - M60 NW Quadrant – Andrew Finch - Not discussed / - TBC - Rob Wood? - Not discussed / Way Forward - not discussed
8.0	(14.30 - 14.45) Issues and Actions Tracker
9.0	(14.45 – 15.00) AOB / PBoddy - Interserve - Background info - Yammer page and Terms of Reference, http://www.highwayssafetyhub.com/ all notes and presentations to be added to the hub page.
10.0	Next Full Meeting – 25th July 2019 – Venue Jacobs Offices, 2 Colmore Square, Queensway, Birmingham, B4 6BN