## Slide 1: Home Safe & Well – Eliminating Risk from the Outset
Agreed milestones:
Technical Assurance Lean Capability Pilot - responding to the findings on the A14 and other examples such as the as-built size of emergency areas, undertake a Lean Capability Pilot to explore how we can improve our technical assurance processes.
May 2021
Safety Alerts – explore inconsistencies in the current process and agree a list of proposed changes; recommend how those changes are to be executed within the HS&W Delivery Team.
June 2021
Project Control Framework – Principal Designer, Whole Life H&S Assessment & Gateway Reviews - agree a list of changes to the PCF process that can be updated by the PCF Team, which better embeds the role of the Principal Designer in Stage 0 and emphasises the importance of risk elimination at early PCF stages.
October 2021
Accident Frequency Rate (AFR) for Principal Designers – explore the viability of producing a metric similar to MP Contractor Performance with colleagues in the BIM, Ava (formerly Airsweb) and IT Data Science teams.
March 2022

## Slide 2: Home Safe & Well – Eliminating Risk from the Outset
Proposed milestones:
Safety Alerts – reconstruction photos – liaise with HS&W Delivery Team with a view to issuing a notice mandating that reconstruction of incident photos must be staged safely, suggesting that (where possible) reconstructions do not include people.
June 2021
Principal Designer at PCF Stage 0 - Secure agreement / acknowledgement from S&P that, if a PD from the supply chain isn't appointed at Stage 0, then the role automatically defaults to HE.
August 2021
Recording of design decisions – Work with MDD authors to ensure that it is explicit within MDD guidance that design decisions must be documented at each stage of the design process.
September 2021
Red line boundaries – Further investigate initial research undertaken by Arcadis which indicates that 9.8% of Safety Alerts can be attributed to RLB constraints
November 2021