	Highways England / Principal Designer Working Group / Meeting No.20 / Thursday, 21st January 9.15 am – 12.30 pm. / (Teams Call)
	Agenda
	Attendees / Name Initials Position Organisation / Richard Wilson (Chair) RW H&S Director (Major Projects) C&P Highways England / Nina Warminger NW H&S Manager SWAD Highways England / Doug Potter (Secretary) DP TA HSW Lead - Principal Designer Manager Arcadis / Mark Lamport ML Technical Director / Principal Designer Manager Arcadis / Pav Singh PSi Technical Director / Principal Designer Manager Arcadis / Natalie Mansell NM NW Regional Safety Lead Highways England / Tim Bowes TB Principal Designer Manager Atkins / Amy Williams (Part) AW HE SES Data Link Highways England / Paul Brown PB Technical Manager WSP Group / Nicola Knowles NK Principal Designer Manager Arcadis / Andrew Finch AF Director of Operations Jacobs / Roger Swainston RS PD / CDM Advisor Jacobs / Dave Avery DA H&S Manager Arcadis / Mike Boyland MB Project Manager Highways England / Tim Goddard TG Principal Designer Manager Arcadis / Toria Thomas TT Principal Designer Arup / Mark Bridges (Part) MB H&S Hub Lead Galliford Try / Rob Eagles RE Temp Works Designer MGF / Sulagna Ghosh SG Ass. H&S Rep Leeds WSP Group / Abbey Featherstone AF Technical Lead Connect+ / Patrick McNulty PM BIM Lead LTC Arcadis / Robert Butcher RB Technical Director CDM Jacobs / Paul Dennis PD / Jim Tod JT Temp Works Designer Tony Gee/Twf / Samuel Hogan SH Principal Engineering Man. Balfour Beatty / Chris Griffin CG Design Innovation Manager Highways England / Jim Gallagher JG Prin Structures Advisor (SES) Highways England / Lawrence Weller LW Safety Manager TfL / Tony Lewis TL Principal Designer Man. YNE Costain / James Washington JWa Safety Lead Kier / Martin Partington MP Principal Engineering Man. Jacobs / Jon Webster JWe Safety Lead Kier / Nick Boyle NB Technical Manager Balfour Beatty / Darren Allen DA Tellent / Ed French EF Principal Designer Manager Arcadis / Chris Gee CG Head of Utility Diversions Highways England / Liz Brathwaite LB H&S Lead Skanska / Jason Glasson JG Asset Information Manager Highways England / Robert Legg RL Highways Safety Co. Motts / Simon Wilkinson SWi Technical Director AECOM / Ian Scott IS SIP H&S Lead CIP not SIP Highways England / Tarandeep Atwal TW Associate Director Arcadis / Robert Mullen RM Asset Information Group Highways England / Richard Delaney RD Capita / Owaiz Khan OK Technical Manager MGF / Elizabeth Bennett EB Director Safety in Design / Ali Chaudhary AC Principal Designer Galliford Try / Katie Harman KH YNE Safety Lead Highways England / Tom Bolton TB Principal Designer Manager Amey / Steve Ristow SR / Apologies: / Paul Boddy PB Director Interserve / Clare Brown CB H&S Advisor Bam Nuttall / Katie Swanick KS Contracts Manager Motts / Aimee Blay AB Design Manager Galliford Try / Thomas Merry TM H&S Lead Highways England / Ronan Finch RF Principal Designer WSP / Shaun Pidcock (Part) SP Director LTC Highways England / Paul Claydon PC H&S Manager WSP Group / Phil Samms PS Engineering Man. (Area 3) Kier / Dave Owen (Part) DO Regional Director Galliford Try / Dave Olorenshaw DO Area Manager Keir / Kevin Morgan KM PD / CDM Advisor Jacobs / Mark Riordan MoR Principal Engineering Man. Amey / Sean Connon SC Principal Designer Manager Costain / Paul Wilkins PW Ass. Tec. Director Structures Arcadis / Dave Townsend DT H&S Team Standards Highways England / David Owens DO Data Manager Costain / Paul Whitehead PW Structures Category Lead Highways England / Jon Horrill JH Principal Designer / H & S WSP Group / John Migoski JM Technical Manager Network Rail / Suryakant Patel SP Principal Designer Manager Costain / Malcolm Shaw MS Principal Designer Manager Arup / Ian Joynes IJ Principal Designer Jacobs / Clare Brown CB Safety Lead Link Connex (Bam Nuttall) / Ken Harrison KH Safety Lead Amey / Ben Moult BM Safety Lead Balfour Beatty / David Lumb DL Health and Safety Business Partner – RIP North Highways England / Lear Saskia LS
1.0	(9.15 – 9.30) Welcome and introductions (Richard Wilson) / Note: The meeting presentations will be available on the PDWG tile on the H&S Hub Web Page / HS and Wellbeing Moment provided by Richard Wilson. / Richard noted the sad loss of Phil Iranago following his contracting of COVID. / Actions and matters arising from PDWG 19 – 12/11/20. / Minutes / 1.1 Design for Health - Liz Bennett has indicated she can share some examples of good practice. / 1.2 Competency - Tom Merry and Richard Wilson have been liaising with Gordon Crick from the HSE and will be involved in a future research project being developed through Manchester University. – RW provided an update and will provide future updates. / 1.3 Review of Circulation List – DP has updated the circulation list. / 1.4 Safety by Design Scoping Study - Peter Munford is the Exec Director responsible for this activity corporately within HE. PM is looking for someone internally to help deliver the activity – Chris Griffin will be leading on this and is to present later to the group. / 1.5. Near Misses and Close calls – This will be taken forward by Tim Goddard as part of the AIRSWeb Improvement Group and Martin Partington as part of Safety Share initiative. / 1.6. Pav will provide feedback on the recent LTC strike. PSi felt there were quite a number of issues to be shared across the design teams. – PSi had provided feedback in the chat room. A design audit is currently underway, and a report is likely to be published in March, which Psi will share. A Principal Contractors report is already available and now attached to the minutes. / 1.7 MP asked what analysis is being undertaken on the Incursion data and what learning has been drawn from it? - Dave Avery will cover within the Incursions update. / 1.8. RtB 26 – Is there still a need for it? – Draft now issued and Paul Brown will provide an update. / 1.9. Development of a Health by Design RtB – Mark Bridges has indicated this will be taken forward by SCSLG in the 2021 programme. / 1.10. Nick Boyle happy to provide Health and Safety by Design examples. MB to share documents through DP – DP to follow up with NB. / 1.11 Eliminating Risk from the outset – This has not progressed RW to speak with Mark Byard. / 1.12 Jason Glasson to continue Asset Data Management dialogue with Richard Wilson and link with PDWG. - Meetings have taken place and Mark Lamport is to set up a T&F Group to support BIM, Asset Management and Lean delivery. – covered in the agenda. / 1.13 CDM Process and Procedures and GG106 update. – covered in the agenda / 1.14. AIRSweb and Safety Alert Reporting Improvements – covered in the agenda. / Chat Room feedback / 1.15. We need examples of health by design issues and case studies similar to Andrew Finch's presentation. - MP is to re-establish the Whole Life Group which will look to capture good-worked examples as Safety Shares, building off the work the group did in 2020. – covered in the agenda. / 1.16. Robert Legg - is a breakdown incursion 'acceptable'? – This is the greater percentage of breakdowns on the M1 – Dave Avery will cover within the Incursions update. / 1.17 Abbey Featherstone - Do we identify incursions from the emergency services as a separate item? - Dave Avery will cover within the Incursions update. / 1.18 Martin Partington - Can Safety Alerts be linked to asset and activity methodology; likewise, can they be linked to identify which part of the whole life design process that has failed? – TG to pick this up as part of the AIRSWeb Improvement Group with SE. / 1.19. Asset Data Management Group issues – a separate meeting has been arranged with Jason Glasson to address these.	LB / RW / TG/ / MP / PSi / MB / DP/ / NB / RW / TG / PS/ML
2.0	(9.30 – 10.00) PDWG Achievements in 2020 and Objectives for 2021 (Richard Wilson) / HE Corporate Goals - HSW By Design and becoming a ‘Learning Organisation’. / Achievements and Objectives - Action Tracker attached / RW noted that we are not good at sharing lessons learned particularly across the supply chain – this needed to improve – particularly from a design viewpoint. / He referenced the one-page examples of good and bad practice that MP would talk about later. / Reference should be made to SCOSS and CROSS (Confidential Reporting on Standards and Safety) – (a US body) / RW requested that participants join the various T&F groups being formed as a collaborative team effort to drive improvement, which is also an excellent CPD opportunity. / Supply Chain Engagement – improvement targets to move toward in 2021 are set out below. / HS & Wellbeing by Design (Scoping Study - Chris Griffin) (presentation attached) / CG indicated that he is working with Paul Doney to introduce innovation within HE’s Home Safe & Well Design initiative and that he was keen to work with PDWG. / Chris provided his presentation and noted the burden of fatalities across the network and his aspiration that through design this can be reduced. / He thought that a contributor factor was that we have an aging network and maintenance is not as comprehensive as it could be. Typical issues include: / 50% of the network is prone to flooding – due to poor maintenance. / Could designs be produce which remove the need for IPV’s. / Remote monitoring is becoming increasingly possible. / Increased use of autonomous plant and vehicles should be promoted. / DFMA was a key area to explore. / CG had requested guidance from the HE Exec team and wanting to establish base requirements. / He noted that it was increasingly important to work with the supply chain. / To understand what workstreams are doing within this arena. / What can be added to the agenda? / Are HE having discussions with the correct people? / Could increased product standardisation drive improvements? / CG indicated that he would like to regularly attend PDWG and provide progress updates. / CG to review how he would like PDWG to support his work and would feedback at the next meeting. / Eliminating Risk from the Outset – update / Mike Boyland indicated that there had been no further progress – RW would write to Mark Byard to clarify how this initiative is to be taken forward.	CG / RW
3.0	Break (10.05 – 11.00) (SCSLG – H&S Hub Interface) – T&F Group Feedback / Mark Bridges had sent his apologies – he had provided an update presentation on the achievements of the SCSLG and H&S Hub in 2020 and an overview for targets to be addressed in 2021 - (Paul Brown and Dave Avery stood in) / PB provided an update on SCSLG 2020 achievements and planned targets for 2021. See associated slide below. A number of Common Intents had been produced and RtB updates. / SCSLG is to be reformed in April with 50% change over in membership. Phil Clifton will remain Chair. A request for new members had had gone out. / PB noted the importance of the work undertaken on RTB 37 Use of IPV’s / An Excavations group would be forming to assist with the update of RtB 13. / A request was made that the membership of SCSLG be provided on the Safety Hub web page as this was currently not immediately clear. / A list of all current T&F Groups together with owners and PDWG points of contact is provided within the presentation. / Dave Avery provided the group with a refresh on how to access the HE Safety Hub Webpage and the SCSLG Tile and content within https://www.highwayssafetyhub.com/ / Safety by Design (Common Intent Documents) – (Andrew Finch) / Andrew Finch indicated that the Safety by Design Common Intent documents are now available on the Safety Hub webpage – he would welcome any feedback. / RTB 26 Development – (Paul Brown) / Explained that the latest draft had been produced and issued to PDWG for comment – he anticipated that the update would be issued imminently to remove duplication, but he would like further examples of good practice including DFMA examples. / He asked that responses/comments be provided from PDWG members by 1st February. / Whole Life by Design – Safety Shares (Martin Partington) (Presentation attached) / Introduction given by MP - he would lead the new Safety Share development group which would build on the Whole Life Design Safety Shares produced in 2020. / MP provide examples of the 1- page design, construction and maintenance good practice safety shares produced in 2020. / He asked for volunteers to support the group and requested provision of good examples that could be included. / Utilities Avoidance – (Chris Gee / Mark Lamport) / Update provided by Chris relating to the Utilities Strategic Engagement Plan / He is looking at engaging with Utilities to support HE in understanding causation and mechanisms to reduce the number of Stat strikes. / He was keen to build on the important work HS2 have carried out in this area and would like to share their great work to the wider community. / He would like to arrange for utilities companies to present to the HE teams (HE, Contractors, Designers) to reduce clashes / and mitigate associated risks and to understand how to introduce improved working practices. / Incursions and IPV’s – (Dave Avery) (Presentation attached) / Due to time pressures DA provided a quick over-view. DA’s presentation provides a comprehensive update on the latest Incursions data across the network. / DA provided feedback from the Incursions team on the queries raised at PDWG 19 within the presentation. / Passport Scheme – (Dave Avery) / January update meeting had not taken place. / Request made by HE for all supply chain organisations to seriously consider joining the scheme, although it would not be mandated. / Accident Investigation - Common Intent – (Tim Goddard) (Presentation Attached) / TG has provided an updated presentation on the Common Intent (not covered during the meeting due to time pressures) / GI and Archaeology - (Richard Wilson) / RW confirmed that a GI and Archaeology T&F Group would be forming shortly with initial meetings pencilled in over the next few weeks. / RW will provide further feedback at our next meeting. / Temp Works Forum – (Jim Tod) / Jim T requested all designers / contractors to join TWF to drive improved delivery of temporary works and improve the interaction of Temporary and Permanent Works Designers. / JT is still looking for feedback on the Constructability Guide but confirmed the guide has had a lot of views and downloads, which is encouraging.	MB / All / All / All / CG / CG / All / RW / All
4.0	(11.00 – 11.10) Break
5.0	(11.10 – 11.40) Ground Penetration Radar – David Foster (Carnell) and Craig Simmonds / (Macleod Simmonds) - Presentation attached / High Definition (HDA) System / David Foster presented on the recent lessons learnt captured on Norcross Roundabout scheme. / He noting as part of the works damage to 2no. pot ended cables due to historic cable disconnection (see key slides below) / Noted the use of a renascence ball on the end and plotting of new works in H & S File / / Handover information / DF highlighted (available in meeting handouts and below) the difference in information available before and after HDS GPR data capture work had been undertaken. / The HAD GPR scans located 25 no pot ended cables which would probably have been missed and could potentially have been hit as part of the proposed works. / Craig Simmonds provided a detail overview of the HAD GPR process (presentation will be made available on the PDWG page on the Hub Website due to size of the file) / The presentation was followed by an extended Q&A session which is captured in the Chat Room.
6.0	(11.40 – 11.55) New Supply Chain Maturity Matrix – (Richard Wilson) (presentation attached) / Slides attached – due to time constraints RW provided a verbal update. / Previous HE H&S Maturity Matrix contained over 200 questions. / A revised Supply Chain Maturity Matrix now developed which contains 30 questions aligned to the 6 key focus areas set out within Home, Safe and Well, based on the Hudson Model. / The questions are completed on-line and the base for an Action Plan is generated. / The SCMM has been beta tested and is currently being trialled on a live scheme. / It is expected to go live in February / March.
7.0	(11.55 – 12.00) Update on Launch of new Standards / HSMS – CDM Standards – (Ian Scott) / Due later in the year following a further round of internal comments. / Progress update IAN 105 replacement by GG 106 - (Richard Wilson) / There are ongoing discussions on the release of this and DP will chase up Dave Townsend, / for a full update and potential session at a next PDWG / HSMS – Asbestos Document Launch – (Richard Wilson) / RACI being confirmed in relation to HSMS for Asbestos with the document due out in April. / DP to speak with DT with regard to providing an update on the HE HSMS in the next period.	DP / RW/ DP
8.0	Break (12.05 – 12.20) AIRSweb/Safety Alert Reporting and Data Led Design / AIRSweb update – New version to developed in 2021 – (Tim Goddard) / A new group is being formed (chaired by Adrian Lewis) to support the AIRSWeb Team’s improvement of Safety Alert reporting / Root cause analysis / and the capture of Lessons Learned to improve designer knowledge. / TG had been asked to join the group to act as a link with PDWG, he requested that members provide suggestions for potential improvements, which he could take back to the group for consideration. / Data Led Digital Design (Links to OD and ADNG) – (Mark Lamport) (Presentation attached) / ML provided an update on progress and plans that had been made to for a new T&F Group, since last PDWG and specifically in relation to digital asset data management and use of BIM, GIS to improve management of HSW. / ML is looking for PDWG to support HE in improving hazard data management. / This is a broad topic and ML is keen to develop a concise brief which captures the requirements of all parties. / A meeting with Jason Glasson (Asset Management Development Group) and Sarah Bull (OD Digital performance improvement) has been scheduled for the 1/2/21. ML will provide feedback at the next PDWG meeting. He asked for volunteers to join the group. / Natalie Mansell and Tim Bowes confirmed they would like to join the task and finish group.	All / All
9.0	Next Meeting – 25th March 2021 – Virtual meeting via Teams