	Highways England / Principal Designer Working Group / Meeting No.15 / Thursday, 16th January 10.00 am – 3.00 pm / WSP Offices, Hansom Meeting Rm, The Mailbox, 100 Wharfside Street, / Birmingham, B1 1RT
	Name Initials Position Organisation / Richard Wilson (Chair) RW H&S Director (Major Projects) Highways England / Ian Scott IS NIP Health & Safety Lead Highways England / Doug Potter (Secretary) DP Principal Designer Manager Arcadis / Mark Lamport ML Technical Director / Principal Designer Manager Arcadis / Pav Singh PSi Associate. Technical Director / Principal Designer Manager Arcadis / Tim Bowes TB Principal Designer Manager Atkins / Ed French EF Principal Designer Manager Arcadis / Paul Brown PB Technical Manager WSP Group / Nicola Knowles NK Principal Designer Manager Arcadis / Andrew Finch AF Director of Operations Jacobs / Roger Swainston RS PD / CDM Advisor Jacobs / Robert Legg RL Highways Safety Coordinator Motts / Simon Wilkinson SWi Technical Director AECOM / Tim Goddard TG Principal Designer Manager Arcadis / Malcolm Shaw MS Principal Designer SMP M1 23-25a Arup / Toria Thomas TT Principal Designer Arup / Paul Claydon PC H&S Manager WSP Group / Katie Swanick KS Principal Designer Manager Costain / Dave Owen DO Regional Director Galliford Try / Sulagna Ghosh SG Ass. H&S Rep Leeds WSP Group / Clare Brown CB H&S Advisor Bam Nuttall / Phil Samms PS Engineering Manager (Area 3) Kier / Paul Boddy PB Director Interserve / Jim Tod JT TW Director Tony Gee / Dave Avery DA H&S Manager Arcadis / Jim Gallagher JG Principal Structures Advisor Highways England / Mike Boyland MB Project Manager Highways England / Apologies: / Name Initials Position Organisation / Liz Bennett LB Director Safety in Design / Mark O’Riordan MoR Principal Engineering Manager Amey / John Migoski JM H&S Manager Network Rail / Robert Butcher RB Technical Director CDM Jacobs / Richard Jones RJ Technical Solutions Manager Balfour Beatty / David Townsend BOD H&S Head of Policy Highways England / Liz Braithwaite LB H&S Manager Skanska
	Agenda	Actions
1.0	Welcome and Safety Moment / (10.00 – 10.15) Welcome and Safety Moment / Risk Management Basics - https://www.youtube.com/watch?v=BLAEuVSAlVM
2.0 / 2.1 / 2.2 / 2.4 / 2.5 / 2.6 / 2.7 / 2.8 / 2.9	(10.15 – 10.30) PDWG Aspirations for 2020 (Richard Wilson) / RW provided the opening address / He reviewed PDWG successes in 2019 and his aspirations for PDWG in 2020 / RW noted that Minutes (attached) on the aspirations for 2020 had been issued to all group members in late December for comment – feedback required. / RW felt that the Group had generated traction and had an enthusiasm to deliver, but this would only continue if members continued to volunteer and work with the various task groups currently running, or in the process of forming. / – see attached Task Group Spreadsheet. / RW provided an overview of HE future targets - Home, Safe and Well would fully replace the 5-year plan in March 2020. / HE’s key commitment and aim is that by 2040 - "No one should be harmed when travelling or working on the strategic road network". / RW noted that this year, there had already been a second load coming off a delivery vehicle. What can we all do to resolve this? Potentially could we limit raw material importation in our specification by more use of off-site construction. Could project planning be improved, or better access provided etc? All issues the PDM or designer could have influence over? / RW flagged that mental health – is an area that we should all pay particular attention to. / Health, Safety and Wellbeing by design - / Our Plans and Targets - Following challenge from SCLG, PDWG had demonstrated the benefits we bring, and it was now confirmed that PDWG would continue in its current form. / RW was keen to form a Risk Management Task Group – which would be rebadged as ‘Eliminating Risk from the Outset’ - this is a corporate objective being delivered by Mike Wilson. All groups needed to be focussed with a commitment to deliver: / With a desire to share ideas, experiences and lessons to improve the industry; / A willingness to work together to deliver change in a positive collaborative manner, challenging fixed paradigms; / Promote knowledge share; and / Link with other sectors of the industry / RW felt this all supported the ethos of the Home Safe and Well objectives. / A copy of the latest Home, Safe & Well guidance will be attached to the minutes. / Issues and Action Tracker / The latest Issues and Action Tracker was reviewed briefly, and a copy is attached to the minutes. / Note: RW is due to take on a new role in Procurement soon. His current job is being advertised, but he wished to continue to lead the PDWG.	All
3.0 / 3.1 / 3.2 / 3.3 / 3.4	(10.30 – 11.15) New CDM Processes (Formerly IAN 105) (Ian Scott) / Soft document launch / way forward / Q and A session / (See presentation attached) / IS presented the latest version of the Asset Management Health & Safety Model – which he has developed to assist the managing of projects, schemes and frameworks and is currently finalising. / Asset Management Model – IS explained how the model aligned with the MP PCF Stages and Operational Management stages. Operations now share a system called 3D (Develop, Design and Deliver) – HE H&S team are due to review this system shortly. / The model will provide CDM guidance for each stage of PCF and 3D. / The launch of the model is now due in April 2020 – with the updated/ replaced CDM standard (IAN 105) to follow closely behind. PDWG had provided input through DP who had been asked to comment. The model will better define: / Asset Data type and Data Storage mechanisms; / H & S File Format; / Pre-Construction Information - Provided by HE; / Supplier Early Engagement (Scoping Document); / Client Brief; / Contract Award; and / Asset Management Health and Safety Model / A further aspiration is for HE to have ISO: 45001 Management Standard accreditation, in place within the next 2 years. / IS’s aspiration is to enable the asset management lifecycle will be fully aligned with the PCF matrix. / Each section of the lifecycle model will have a procedure linked to it, which will inform the user how to implement the CDM processes and procedures. / IS indicated that integrating PCF with 3D requirements has had some complexities, which he is still working through, this has delayed the previous launch date. The updated management model is still a work in progress. / The updated IAN 105 will be captured within this process and provide an improved link to the asset lifecycle, which will detail what HE require from the HSF. / Work yet to be undertaken before the Asset Lifecycle Wheel can be issued included creating the key standards which sit behind each stage: / • Clarification of Asset Data, type and storage location, within HE when received back from projects, is still yet to be confirmed; / • Supplier early engagement (Scoping document) - client brief and contract award documents - HE are trying to drive consistency within the document to ensure consistency and standardisation throughout the project’s delivery, so the HSF is consistent for all projects. / Q&A / PSi to send details of LTC procedures to RW/PDWG - design execution plan etc. / • IS confirmed that the new documents will link with the ADMM which is integral to how HE manage asset data. / • IS will speak with AIG to ensure the ADMM HSF requirements align with current H&S Team proposals and report back to PDWG. / • RW is at Senior Management meeting on 17/1 and will obtain latest feedback on status of DRMB CDM/H&S updates.	IS / PSi / IS / IS / RW
4.0 / 4.1	(11.30 - 12.15) Risk Management – (Mike Boyland – HE) / • Eliminating Risk from the Outset / Health and Wellbeing by Design is a key objective of Home Safe and Well. / MB highlighted that Eliminating Risk from the Outset is a key corporate objective which Mike Wilson the HE Chief Engineer is leading on: / MB is looking to develop Case Studies based on the evidence and Lessons Learned coming out of Safety Alerts, to highlight issues which can in future be designed out at the outset. He would like to see a culture of ‘deep dives’ to ensure designs and design processes are changed to prevent issues reoccurring. / • Case Study 1. A14 Cambridge to Huntingdon Paving Slab - / 42kg paving slab stored on slab edge, fell onto operatives’ leg and caused fracture. What else could have been done during the design to prevent this? / MB used a Bow tie analysis to determine causes of the incident and other opportunities that could have been explored at design. / Wing abutment design dictated the need for the slabbed abutment. Why was it not vertical to eliminate the need for the slabs? / AF highlighted that this issue occurred 20 years ago on three A1 DBFO’s. / Why has the lesson not been learned and implemented going forward across the industry? / AF felt the problem is designers change too much leading to a lack of continuity, lessons are not captured, and levels of experience are not always sufficient. / Programmes can restrict design development / review, so this type of issue is not picked up. / Designer training varies across consultants and across the industry. / It was felt D&B contracts provided an opportunity for us to learn from each other and upskill the design and contracting community and vice versa. This was seen as an area that the new task group could potentially explore. TT to consider? / Construction techniques evolve all the time and design needs to keep up with the changing technology and opportunities. / POPE feedback – DP questioned how does this get disseminated back into the supply chain? / JT - Safety by Design – A recent report - summarises evidence and says that 40% of incidents had design as the root cause? / Designs should always consider health and safety at all stages including construction, operation, maintenance, demolition phase. A basic concept but does this always happen - Hazards need to be identified and mitigated SFARP throughout the design phase. / PS felt that HSE will start to target Designers and Principal Designer failures in future incidents. / • Case Study 2. - A58 IPV Accident - / The incident involved an operative becoming trapped in the safety zone between their own vehicle and the IPV. / What were the operatives doing there? – What was the IPV driver doing? The work involved vegetation management – could the design have reduced, or removed the need for vegetation clearance? Was this thought about? / Similarly, an issue on the A9 exists with deer feeding in the central reserve and then being hit at night on un-light sections – So could the quality of soil be reduced to limit growth, or the grass removed entirely - which would discourage animal grazing? This is currently being considered as part of the duelling design. / MB felt we have to go back to basics and challenge ourselves? When we eliminate or reduce one hazard - have we introduced another? / Material recycling targets can exacerbate issues if not thought through fully. / • GD300 - Expressways - DFT term / Requirements for new and upgraded all-purpose trunk roads (Expressways). A RIS1 commitment: / Delivers up to level 4 (motorway standard) with levels 1-3 in production; / First full designs will be targeted under RIS3; / A14 and LTC are broadly aligned to level 3; / MB noted there will be increased requirement to improve A roads to modern standards. / • Q&A / PSi felt offsite access was a problem with restrictions being placed on the design, which limited alternative safer access routes being created at a later date – red line boundary fixing at too earlier a date? / PSi asked if it was possible to allow section by section closures for maintenance, to eliminate a lot of hazards generated by night working, which resulted from current working practices? This was felt a good idea in theory but could lead to greater risk on the local network. It was likely that the side roads would be off insufficient capacity and standard to accommodate the additional traffic flows, even at off peak times. / Formation of Eliminating Risk from the Outset Task and Finish Group – see 5.3 below	TT / MB / All
5.0 / 5.1 / 5.2 / 5.3 / 5.4	(12.15 - 12.45) PDWG Task and Finish Group Feedback / Health and Safety Hub Web page – Dave Avery (Arcadis) / DA gave a presentation on the latest update of the H&S Hub website – he has been working with Phil Farrar of Galliford’s to improve access, layout and the searchability of the site: / Hub website - http://www.highwayssafetyhub.com/ / Twitter feed - @highwayssafety2 / PDWG tile - http://www.highwayssafetyhub.com/principal-designers-working-group.html / All Alert Database - home of all Safety Alerts - can be used for trend analysis - http://www.highwayssafetyhub.com/all-alerts-database.html / Website has been redesigned to help you find what you are looking for by using the 3 click rule. / There are now a number of YouTube H&S videos which are accessible from the webpage which form a great source for safety moments - https://www.youtube.com/channel/UCQTKyHAHSajVngBLYedBgig/videos?view_as=subscriber / Issues/Actions / It has been suggested that the Supply Chain Portal and Hub page be integrated - RW to find out what the current thinking on this is? / Action for all - share useful learning with DA dave.avery@arcadis.com for upload to the website - other topic areas would be most welcome. / ML suggested that Supply Chain Safety Leadership Group be given a separate tile for ease of search. / PS indicated that for ease of searching Metadata - searchable tags needed to be added on any uploaded material – he asked to bear this in mind when providing info/material for upload. / TwF – Link to BS 5975 presentation on Temporary Works Standard given at PDWG 13 didn’t appear to be present. DP to action. / Whole Life Design Task Group - Andrew Finch (Jacobs) / AF provided a brief update on the group’s actions / April/May 2020 new target completion of the – Design Guide. / AF to set up next task group meeting / AF very much encouraged input from all within the group / Phil Samms of Kier highlighted a number of good additional examples which he will provide. / Jim Gallagher of SES is to provide further examples from HE side. / TG to suggest further outputs from the Arcadis Safety Alert review which could be added to the Design Guide / ML will provide an example of Thrust Boring access issues which arose during the M4 Stats work, which designers need to be aware of. / It was agreed the best location for the Design Guide would be on the hub website – AF to supply to DA once completed http://www.highwayssafetyhub.com/ / Other groups which will be of interest include: / CONIAN - https://webcommunities.hse.gov.uk/connect.ti/coniac/grouphome / CONIAC - https://www.hse.gov.uk/aboutus/meetings/iacs/coniac/index.htm / Eliminating Risk from the Outset Task Group – Doug Potter (Arcadis) / DP, MB and TT (Chair) are looking to form the ERO T&F Group – a number of volunteers offered to contribute. DP would set an initial meeting up to determine the remit of the group prior to a first Group meeting in early February. / RTB 26 Development Task Group – Paul Brown (WSP) / RTB 26 Task and Finish Group is currently on hold pending feedback from Peter Mumford. A number of volunteers have put their name forward and PB is awaiting further direction. RW to confirm the latest position.	RW / All / DA/Phil F / All / DP/DA / WLT&FG / AF / PS / JG / TG / ML / AF / All / DP/MB/TT / RW
6.0 / 6.1 / 6.2	(12.25 – 13.00) SCSLG affiliated T&F Groups / • Accident Investigation – Root Cause – Tim Goddard (Arcadis) / TG has previously volunteered to represent PDWG at SCSLG on their Accident Investigation T&FG – the group is still to form. TG will provide feedback to PDWG as and when details come through. / In the interim the Arcadis CDM team continue to undertake their monthly review of Safety Alerts for root cause analysis. / Following discussion over limitations with the current Safety Alerts, RW suggested it may be possible to improve the Safety Alert pro-forma layout in the Spring. RW to consider how this will be actioned. / It is recognised some of the outputs from the Safety Alert review will feed into the Whole of Life T&FG outputs – see 5.2 above. / Jim Gallagher has further background on a number of the structures related Safety Alerts. TG to contact post meeting / • Excavations and Temporary Works – Jim Tod (Tony Gee) / JT has previously volunteered to represent PDWG at SCSLG on their Excavation and TW T&FG – the group is still to form. JT will provide feedback to PDWG as and when details come through. / TWF has several working groups - WG25 in particular is for Constructability / WG25 - aim is to produce a guidance document to all parties in the construction sector, and to cover the constructability of temporary and permanent works. / The main aims are to improve safety and reduce carbon footprint. / TG highlighted that more permanent works designers are needed in the working group. / HSE use BS5975 as the benchmark document for temporary works. PD's and Designers need to be aware of this. / TWF membership is encouraged. / The guidance document is in draft status at the moment with the first draft for comment due April 2020. July/August 2020 for final issue is expected. This document would welcome some input from excavations/buildings (drainage/highways) etc. as the bias is towards bridges currently. / PDWG are currently represented by: / Tim Bowes – Atkins / Andrew Finch – Jacobs / Nick Boyle – Balfour Beatty / Jim Tod -Tony Gee / Doug Potter – (Arcadis - TBC)	TG / RW / TG / JT / All
	Lunch
7.0 / 7.1 / 7.2 / 7.3 / 7.4 / 7.5 / 7.6 / 7.6.1 / 7.6.2 / 7.6.3 / 7.6.4	(13.30 – 14.45) Afternoon Workshop / Improving Stats Management on Site / (Mark Lamport – Arcadis - Toria Thomas – Arup) / ML and TT used the M4 J3-12 SMP and A30 Chiverton to Carland Cross to highlight examples of the issues that arise in managing stats during project delivery / ML noted that stats are a focus area for HE for 2020 / ML confirmed that Chris Gee Head of Utility Diversions, Commercial Services Division has recently been appointed and is keen to work with the group in the future. He is hopeful that he can attend the next group meeting. / M4 Background and issues - / Top 3 risks were Stats, Archaeology, DCO / Gatica - specialist subconsultant for managing stats enquiries and co-ordination. / Xref dwgs were created to hold all stats information so up to date info was always present within CAD. / 11 overbridge demolitions - all with stats embedded within the bridge deck. These stats were all diverted (some permanent and some temporary) / Diversions of stats needs a lot of room - DCO considerations at early stages need to be added in. / As-builts for stats should be produced as soon as stats are moved, to enable live update of the Xref. This should be best practice. Normal procedure is that stats companies update C2 database within 3 months. / Single contractor diversion works re stats – often confusion over who is PC/PD - this needs to be clarified with Client. / As located information is just as important as as-built information. This should be processed by PC and form part of the as-builts, which then become the next stage PCI. / If the work on the diversions are outside of the red line boundary, what contractual arrangements are there in place for the PD? / Early liaison with stats companies is essential before DCO, to ensure permanent and temporary land take for the red line boundary is discussed and agreed. / PCF product - Statutory Undertakers Diversions. / Designer training required on stats - especially for some of the periphery design disciplines / Value engineering introduced opportunities and also risks! / A30 Chiverton to Carland Cross background and issues / A30 is currently at Stage 4. / A high-pressure gas main was identified pre-Stage 4 and is now being diverted in advance of the main works. / Number of key parties and CDM Duty Holders / Arup developed a CDM Implementation Plan which proved invaluable in the management of PCI, control of risks, development of temporary works and update of HSF / The CDM IP came in part through the work undertaken by Etienne de Toney and shared for discussion through the PDWG meeting of October 2018. / It delivered good interface management between all parties / HSE’s Gordon Crick gave positive feedback at a recent co-ordination meeting on the scheme / This helped drive Continuous Improvement by provision of: / A written Communications Plan; / Better interface management / Sharing H&S information / Informed the key people / Key meetings / Plan developed to include Instalcom diversion / Conclusions: Issues / concerns discussed for Highways England to consider / Should specialist Stats companies coordinate designs for diversions? / Client – HE hand over money to the Stats company so they should become client – often confusion here – particularly if separate construction sites; / Obtain C2 information as early as possible – this could potentially need refresh on long lead in jobs: / Or, instigate a level of control required to capture potential changes in stats provision in areas likely to be subject to future scheme development – what control is defined in the NRSWA? / A Client/ Designer CDM Management Plan has proved an effective tool; / Better clarification as to who the PC is; / DCO – working space both temporary and permanent must be allowed for; / As-builts – often can’t wait 3 months for Stats company to provide - better if main contract PC provides? / As found info during excavations must be fed into PCI by Stats contractor / PC; / Diversions outside site boundary/ red line boundary – who is PC / who controls; / Need for greater level of training for designers on stats management and coordination; / Q&A / How can PDWG provide further assistance to HE – link with Chris Gee. / USAG – A common language for utilities is required. / ML flagged use of SMART DIG equipment which had been trialled very successfully in Area 10 for example. / ML to discuss points raised with Chris Gee and bring back at PDWG 16. / ALARP / SFAIRP – Tim Goddard / TG asked all to consider the difference between ALARP and SFAIRP as legislation and standards make reference to these acronyms, and in law his understanding is that they are different, requiring differing levels of compliance. / https://www.hse.gov.uk/risk/theory/alarpglance.htm / Definition of ALARP is: / ALARP is about weighing the risk against the sacrifice needed to further reduce it. The decision is weighted in favour of health and safety because the presumption is that the duty-holder should implement the risk reduction measure. To avoid having to make this sacrifice, the duty-holder must be able to show that it would be grossly disproportionate to the benefits of risk reduction that would be achieved. Thus, the process is not one of balancing the costs and benefits of measures but, rather, of adopting measures except where they are ruled out because they involve grossly disproportionate sacrifices. / Definition of SFAIRP is: / "so far as is reasonably practicable" means that the degree of risk in a particular situation can be balanced against the time, trouble, cost and physical difficulty of taking measures to avoid the risk. / When developing HE documents during design development, PD’s and designers should be mindful of the standards expected - we all need to ensure we are consistent in the terminology we use and have a clear understanding of the resulting requirements in law. / TG would welcome any further post meeting feedback on the points raised?	ML / All / All
8.0	AOB / 8.1 Eliminating hazardous solvents from the analysis of reclaimed material in the road repair and construction sector (not covered but Case Study attached)	All to Note
9.0	Next Meeting – Thursday 30th April 2020 – Venue – WSP Offices, Birmingham